Based on the implementation strategy and timeline.

- Weeks 7-8: Internal Alpha Completion

  - Focus: Core functionality on diverse devices (internal farm).

  - Checks: Basic query processing, consent enforcement logic, local logging, initial performance/battery baseline on test devices. No real users/devs yet.

  - Outcome: Go/No-Go for starting developer portal integration based on core device stability.

- Weeks 11-12: Developer Portal Ready & Initial Integration Test

  - Focus: End-to-end flow from developer query submission (portal/sandbox) to device response (alpha devices).

  - Checks: API functionality, query routing via registry, developer authentication, basic payment calculation logic (test data).

  - Outcome: Portal and APIs stable enough for initial developer onboarding.

- Weeks 13-14: Cohort Onboarding & Stability Check

  - Focus: Successful onboarding of initial users and developers. System stability under light load.

  - Checks: Smooth app installation/registration, developer portal access, first live queries flowing, basic earnings tracking visible to users. Telemetry collection active.

  - Outcome: Confirmation that the system is operational with the first wave of the cohort.

- Weeks 15-16: Mid-Cohort Performance & Feedback Review

  - Focus: System performance under sustained load from the full cohort. User and developer feedback analysis.

  - Checks: Battery impact within limits (<5% target), query latency acceptable (<2s target), consent fidelity maintained, earnings accumulating correctly. Address critical bugs identified via feedback.

  - Outcome: System deemed stable and performing adequately for continued cohort testing. Key UX issues identified.

- Weeks 17-18: Feature Freeze & Regression Testing

  - Focus: Stabilizing the MVP feature set. No new features added. Intensive regression testing.

  - Checks: Ensure recent bug fixes haven't introduced new issues. Verify all MUST-have features are working reliably across different devices/scenarios. Test edge cases (offline periods, consent changes during queries).

  - Outcome: Release Candidate build ready for final validation.

- Weeks 19-20: Final Validation & MVP Reporting

  - Focus: Final validation against all success metrics. Payout system audit. Cohort debriefing.

  - Checks: Confirm all metrics (query success, user/dev satisfaction, battery, payment traceability) meet targets. Final security review. Documentation complete.

  - Outcome: MVP declared complete. Final report generated. Lessons learned documented for next phase.